## Slide 1: CT Project Weekly Status Report
Jack Xu, Jenny Jiang Aug 7, 2020

## Slide 2: Our work this week
Transferred all codes to company’s account
  Both client side and server side
Made app work on two pair of testing devices
Made a breakthrough and get contact shield SDK work

## Slide 3
Client-side code has been synchronized to Futurewei’s GitLab
  Quality ensured by SonarQube
Server-side code has been moved to company’s google cloud account
  Made documents about how to set up the server from scratch.
  Four components: Google SQL, Google Storage, Google Instance, Google Functions
  Three parts of code: Google Function, Flask, Google instance
Transferred code to company’s account

## Slide 4: Breakthrough for this week
Issue: Values of certain fields returned by Contact shield are always fixed, even using Huawei sample code
Findings: We checked the source code of contact shield to see why it does not work. We found we made the false assumption of one class.
1-4096
1-8
1-8
1-8
1-8

## Slide 5
Breakthrough for this week
0  1
1  2
2  3
3  4
4  5
5  6
6  7
7  8
What we assumed
What it actually is
0  4
1  4
2  4
3  4
4  4
5  4
6  4
7  4
Their source code
What need to be done

## Slide 6: Plans for next week
Test more and try to make the app stable enough for deployment