## Slide 1: CT Project Weekly Status Report
Jack Xu, Jenny Jiang Jun 26, 2020

## Slide 2: Plan for this week
Learn Google functions and work on the server side
Implement a demo system to allows interaction between two testing devices
Revise UIUX:
  Work with server side and see any changes should be made

## Slide 3: Our work this week
Demo App Implementation
  Implemented server side based on Google Cloud
  Implemented client side based on UIUX prototype designs
  Made the connection between device and server
  Made CS kit work throughout the process
Video Demo – Client side
Screenshot - Server side

## Slide 4: System Summary
Note: Colored part has not been implemented yet

## Slide 5: Plans for next week
Test the current application and fix potential bugs
Add the authentication part
Look into the possibility of including Push kit
Fix and improve UI
Analyze Germany Corona-Warn-App UIUX
Design dashboard to analyze data