## Slide 1: CT Project Weekly Status Report
Jack Xu, Jenny Jiang Jun 19, 2020

## Slide 2: Plan for this week
Our work this week
Try utilizing Google/Apple API and Huawei Contact Shield
Keep implementing code
Create use cases and scenario designs
Finish UI/UX designs
+ Analyze Germany’s approach and their paper
+ Analyze Google’s code on GitHub for server side.
- Keep implementing code
  Decided to base this application on CS kit on Wednesday. Thus, functions we implemented on the first half of the week is no longer necessary.
  We get the permission from HQ this Thursday. we will keep working on code next week.
+ Created document with detailed use cases and scenarios
+ Created use case diagram
- Finished UIUX prototype

## Slide 3: Our work this week(Detail 1)
Research
  Germany’s team’s work
    Their approach of generating and verifying tokens
    Germany’s paper on potential problems of Google/Apple API
      Profiling and possibly de-anonymizing infected persons
      Relay-based wormhole attacks that principally can generate fake contacts
  Google code on GitHub
    Google team uses Go to implement the server side. Takes time to learn
  Huawei CS kit
    Check all the documents and APIs
    Made the documents of how to use this Kit
Implementation
  Succeed in using Huawei CS kit
    We can start to engine and get information needed from this API
  Failed in using Google/Apple API
    It requires to be in the whitelist

## Slide 4: Our work this week(Detail 2)
Use Case Diagram and Scenarios
UI/UX Prototype Demo

## Slide 5: Plans for next week
Learn Google functions and work on the server side
Implement a demo system to allows interaction between two testing devices
Revise UIUX:
  Work with server side and see any changes should be made