## Slide 1: CT Project Weekly Status Report
Jack Xu, Jenny Jiang Aug 14, 2020

## Slide 2: Our work this week
Packed our application into an APK
Implemented extra methods to collect data from testers
Worked on alternative approach that avoids network requests from being banned by Great Firewall
Updated Dashboard to include the additional collected data
Finalized Deployment Document

## Slide 3
Implemented extra methods to collect data from testers
These methods are for testing use only, and will be excluded in real app
The aim of these methods is to make the testing task easy
These methods will collect all operations of testers and all data generated by contact shield SDK.
These data helps research contact tracing under multi-users environment

## Slide 4
Extra data collected
Diagnose report given by contact shield
All user operations

## Slide 5
Approaches for Great Firewall
Issue: Our server is located on Google Cloud. HQ testers may have problems using our app due to the existence of Great Firewall
Finding: Mainland users have access to Google Instance and Google Storage, but have no access to Google Functions
Current solution: Implemented a wrapper layer on Google Instance for all Google Function methods
Current result: With this wrapper layer, our app, in general, can work correctly in mainland without VPN.
Potential problem: Though mainland users have access to Google Storage, but there is little risk that the file they downloaded from Google Storage is broken. This may affect the correctness of contact shield SDK.
Other approaches:
  Try to deploy in Europe
  Give up deployment and work on adding new features

## Slide 6: Dashboard Update and Deployment Document Update
https://datastudio.google.com/u/2/reporting/cc880395-e48c-4163-93cf-c76c2a71b503/page/1M
Deployment Document Finalized and uploaded to teams

## Slide 7: Plans for next week
If deployed successfully, analyze based on the data we collected from HQ.
If not, try to another approaches
Keep refining the application