## Slide 1: CT Project Bi-Weekly Status Report
Jack Xu Nov 02, 2020

## Slide 2: Accomplishments
Documentation:
  Made a document comparing differences between GCP and AWS
  Made a new server deployment document
GitLab:
  Reviewed GitLab with the team and created two separate repositories: One to store all codes, and the other for publishing.
Prepare for open test:
  Moved information collection functions to AWS.

## Slide 3
Moved information collection functions to AWS
Diagnose report given by contact shield
All user operations

## Slide 4
Next two weeks
Testing:
  Worked on the testing plan
Prepare for open test:
  Test information collection functions and generate the latest Apk
  Study open test
GitLab:
  Finish updating new server-side documents
  Update two repositories in GitLab