## Slide 1: CT Project Weekly Status Report
Jack Xu, Jenny Jiang Jun 12, 2020

## Slide 2: Plan for this week
Finish Analysis of solutions including Google and apple
Analyze UI/UX design of other solutions
Define features in a more specific way
Present the analysis of solutions and features of App
Our work this week
Made an in-depth research of Google/Apple API
Created UI/UX mind maps and comparisons for existing apps
Defined features CT Application is going to produce and made a design doc.
Did some basic coding including network and database.

## Slide 3: Our work this week
UI Design and Functions to be Implemented
UI Design Here

## Slide 4: Plans for next week
Start the application development phase
  Create use cases and scenario designs.
  Finish UI/UX designs.
  Try utilizing Google/Apple API and Huawei Contact Shield
  Keep implementation/coding.